Student Course Learning and Attainment Management System :

Synopsis:

1. Introduction

Educational institutions require efficient systems to manage course delivery, student learning activities, scheduling, and academic communication. Manual handling or fragmented tools lead to delays, errors, and poor visibility of learning progress.
This project develops a Student Course Learning and Attainment Management System that digitizes announcements, timetable scheduling, topic planning, assignments, and learning resources within a unified platform.

2. Objective

- To design and develop a centralized academic management system

- To automate course scheduling and timetable management

- To streamline communication between faculty and students

- To manage assignments, topics, and learning materials digitally

- To provide structured tracking of student learning activities

3. Scope

The system supports academic operations for institutions, faculty, and students including:

- Sending and receiving announcements

- Course topic planning and scheduling

- Timetable creation and management

- Class scheduling and conflict detection

- Assignment creation, submission, and review

- Learning material sharing

- Quiz management interface

- Exporting timetable reports

The system focuses on course-level learning operations and internal academic workflows.

4. Existing System:

Current academic management approaches often include:

- Manual timetable preparation

- Separate tools for communication and assignments

- Limited tracking of topic coverage

- Difficulty in managing scheduling conflicts

- Lack of centralized academic data

These limitations result in inefficiency, redundancy, and reduced transparency in academic processes.

5. Proposed System

The proposed system provides an integrated web-based platform with:

- Role-based access for faculty, students, and administrators

- Automated timetable and class scheduling

- Announcement management system

- Topic import and lesson planning

- Assignment and quiz management

- Digital material sharing

- Academic data storage and reporting

The system ensures data consistency, improves coordination, and enhances academic workflow efficiency.

6. Methodology

The project follows a modular development approach:

- Requirement analysis

- Database design

- Backend API development

- Frontend interface development

- System integration

- Testing and validation

- Deployment and documentation

Development is performed module-wise with integration and testing at each stage.

7. Hardware and Software Requirements:

Hardware Requirements

- Processor: Intel i3 or above

- RAM: Minimum 4 GB

- Storage: 20 GB free disk space

- Internet connectivity

Software Requirements

- Operating System: Windows / Linux

- Frontend: Web browser (Chrome/Edge)

- Backend: Server-side application framework

- Database: Relational database management system

- Development Tools: Code editor / IDE

8. System Architecture

PRESENTATION LAYER

• Student Portal (Web Interface) 
 • Faculty Portal (Web Interface) 
 • Administrator Portal 
 • Announcement Interface 
 • Timetable Display

• Assignment and Quiz Interface

APPLICATION LAYER 

• Authentication & Authorization Module 
• Announcement Management Module 
 • Topic & Lesson Schedule Management 
 • Timetable Management Module 
• Class Scheduling & Conflict Detection 
 • Assignment Management Module 
 • Quiz Management Module 
 • Learning Material Management 
• Business Logic & Validation Services

HTTP / REST REQUESTS																																							bjjj																																																																																																																																																																																						DATABASE QUERIES (SQL)

DATA LAYER

• Academic Batch Data 
 • Course & Curriculum Data 
 • User Records (Students / Faculty) 
 • Timetable & Lesson Schedule Data 
 • Assignment & Quiz Records 
 • Notifications & Announcements

bggddghd mnv

9. Gantt Chart / Phase-wise Plan (3 Months)

Month 1 — Requirement Analysis & Core Development

Week 1

- Requirement gathering and system study

- Module identification

- Database design

Week 2

- Announcement module development

- Topic import and management module

- Basic UI structure creation

Week 3

- Timetable management backend development

- Class scheduling module

- User interface for scheduling

Week 4

- Integration of timetable and scheduling

- Initial system testing

- Bug fixing

Month 2 — Functional Module Development

Week 5

- Assignment management module development

- Material sharing module

- Announcement send/receive integration

Week 6

- Quiz management interface

- Topic editing and lesson scheduling

- Timetable calendar interface

Week 7

- Export timetable functionality

- Timetable options (copy, reset, delete)

- Module integration

Week 8

- System integration testing

- Error handling implementation

- Performance improvements

Month 3 — Testing, Documentation & Deployment

Week 9

- Full system testing

- Functional verification of all modules

Week 10

- User acceptance testing

- Bug fixing and refinement

Week 11

- Documentation preparation

- Report writing

- System validation

Week 12

- Final review and deployment

- Project submission preparation

- Viva preparation

10. References

- Software Engineering, Ian Sommerville, Pearson Education.

- Database System Concepts, Abraham Silberschatz, Henry F. Korth, S. Sudarshan, McGraw-Hill.

- RESTful Web Services, Leonard Richardson and Sam Ruby, O’Reilly Media.

- World Wide Web Consortium (W3C) — Web Standards Documentation.

- Oracle Corporation — Database Documentation (MySQL).

- IEEE — Software Engineering Standards and Publications.